**Scope-2: LIST OF New TOPUP TASKS**

**Date: 01.08.2018**

1. **NABL Code generation task(50-55 Hrs):**

1.Multilocation Laboratories Master Creation(4 Hrs)

2.Accreditation Cerificate Master Creation Branch Wise and Linking with Multilocation Laboratories Mater(8 Hrs)

3.Implementation of NABL Scope in Test Parameter Master.(4 Hrs)

4.(A)Creation of NABL Code at the time of approval(QA) by following the listed points:(20 Hrs)

i)1-6 : Integration of Accreditation Cerificate Number according to Branch.

ii)7-8 : Integration of financial year(Report Approving Year) like '18'

iii)9 : Integration of multilocation code '0' for main location and '1','2','3'.. for sub-location.

iv)10-17 : Integration of 8 digit code according to branch wise.

v)18 : Integration of 'F'/'P'.F if all Test Parmeter of an order has NABL Scope defined else for mix 'P'.

(B).Re-generation of NABL Code at the time of approval(QA) in case of amendment of Report by following the above listed points.(4 Hrs)

5.Implemetation of NABL Code in all department Test Report Templates in both PDF View and Software View.(12 Hrs)